## Slide 1: Methodology
A software development methodology in software engineering is a framework that is used to structure, plan, and control the process of developing an information system.

## Slide 2: 6 Methodology
Waterfall Methodology
Jupiter is the biggest planet of them all
Spiral Methodology
Scrum Methodology
Incremental Methodology
RUP Methodology
Extreme Programming

## Slide 3: Waterfall Methodology
Plan-driven model.
Separate and distinct phases of specification and development.

## Slide 4: Waterfall Methodology
Advantages
Simple and easy to understand and use
Easy to arrange tasks.
Clearly defined stages.
Disadvantages
The main drawback of the waterfall model is the difficulty of accommodating change after the process is underway. In principle, a phase has to be complete before moving onto the next phase.

## Slide 5: Incremental Methodology
Incremental Model is a process of software development where requirements divided into multiple standalone modules of the software development cycle.

## Slide 6: Incremental Methodology
Advantage
The cost of accommodating changing customer requirements is reduced.
It is easier to get customer feedback on the development work that has been done.
More rapid delivery and deployment of useful software to the customer is possible.
Disadvantage
The process is not visible.
System structure tends to degrade as new increments are added.

## Slide 7: Spiral Methodology
Risk-driven process model.
Used when requirements are unclear and complex
Large and high budget projects

## Slide 8: Spiral Methodology
Advantage
High amount of risk analysis
Useful for large and mission-critical projects.
Disadvantage
Can be a costly model to use.
Risk analysis needed highly particular expertise
Doesn't work well for smaller projects.

## Slide 9: Scrum Methodology
It employs an iterative and incremental approach, organizing work into short, time-boxed iterations called sprints.
Scrum emphasizes collaboration, self-organization, and continuous improvement within cross-functional teams.

## Slide 11: Scrum Methodology
Advantage
Flexibility and adaptability
Enhanced collaboration and communication
Iterative delivery of value
Empowered and self-organizing teams
Disadvantage
Dependency on team collaboration
Unrealistic expectations
Lack of predictability for long-term planning
Limited documentation

## Slide 12: Rational Unified Process(RUP) Methodology
It focuses on four phases: inception, elaboration, construction, and transition, each with specific goals and deliverables.
RUP emphasizes iterative development, risk management, and collaboration among stakeholders.

## Slide 13: Rational Unified Process(RUP) Mythology
Advantage
Iterative and incremental approach
Strong focus on quality
Well-defined roles and responsibilities
Tailorability
Disadvantage
Complexity
Potentially lengthy development cycles
Overemphasis on documentation
Steep learning curve

## Slide 14: Extreme Programming Mythology
Emphasizes collaboration, simplicity, and iterative development.
It focuses on delivering high-quality software through continuous feedback, frequent releases, and customer involvement. XP employs practices such as pair programming, test-driven development, and continuous integration.

## Slide 15: Extreme Programming Mythology
Advantage
Enhanced collaboration and communication
Quick and frequent delivery of working software
Emphasis on quality through testing
Adaptability to changing requirements
Disadvantage
Dependency on team dynamics
Learning curve and skill requirements
Potential for scope creep
Documentation challenges

## Slide 17: What is Work Breakdown Structures?
Work Breakdown Structures (WBS) is a term used in project management.
PMBOK defines WBS as-“A deliverable-oriented hierarchical decomposition of the work to be executed by the project team to accomplish the project objectives and create the required deliverables”.
It is a visual representation of what has already been done and what should still be done to complete the project.

## Slide 18
Work Breakdown Structure (WBS)
LEVEL | ELEMENT DESCRIPTION
1 | Project
2 | Category
3 | Subcategory
4 | Sub-Subcategory
5 | Work Package
The WBS represents a logical decomposition of the work to be performed and focuses on how the product, service, or result is naturally subdivided. It is an outline of what work is to be performed.

## Slide 20
Another example of WBS breakdown

## Slide 21: Types of Work Breakdown Structures
There are two types of work breakdown structures commonly employed in project management:
The process-oriented WBS
Deliverable-oriented WBS.

## Slide 22: Process-oriented work breakdown structure
A process-oriented WBS defines a project in terms of steps, work phases, or functions. This type of WBS is focused on the steps that need to be taken within individual disciplines to complete a project and typically phrases individual elements in verb form

## Slide 23: Deliverables-oriented work breakdown structure
A deliverables-oriented WBS defines a project in terms of tangible deliverable components. Deliverables are typically a physical component or item needed to complete the overall project.

## Slide 24
WBS Design Principles:
Focus on deliverables, not methods:
The key purpose of a work breakdown structure is to define the main deliverable in terms of the small components that form it. If the deliverable is not a product, then it must provide a specific and measurable outcome.
Mutual Exclusivity:
This could have two possible results:
1. It would duplicate your team’s efforts and create confusion around responsibility, effort, and accounting.
2. A WBS dictionary that describes each component in detail can help void mutual exclusivity.

## Slide 25
Follow the 100 percent rule:
To eliminate work that doesn’t contribute to the deliverable, ensure that the sum of all resources in WBS, whether time, money, or another element, adds up to 100 percent. In other words, the elements in level two total 100 percent, and the level three and lower elements roll up into the level two percentage. Your finished project should never total more or less than 100 percent.
Look 2 most Important :
Of all the levels on a WBS, Level-2 is often the most important because it determines how actual costs and schedule data are grouped for future project cost and schedule estimating.

## Slide 26
Four Elements in each wbs element:
1. The scope of work, including any deliverables.
2. Timeline for the scope of work.
3. The budget for the work.
4. The name of the person responsible .
40 hour Rule of Decomposition
when a project has been decomposed down to an element that has about 40 hours of allocated direct labor, there is no need to decompose further
4% rules of Decomposition
With this rule a WBS is adequately decomposed when the lowest element is about 4% of the total project.

## Slide 27
WBS Identification Numbering
This is the outline or index number assigned to each component or step in the process

## Slide 28: Project Estimation
Project estimation is a method of analyzing data to develop a forecast of the resources, time or budget a team might need to complete a project.

## Slide 29
Estimation Techniques
- The Project Management Approach
•Guesstimating
•Delphi Technique
•Time Boxing
•Top-Down
•Bottom Up
•Analogous Estimates (Past experiences)
•Parametric Modeling (Statistical)

## Slide 30
Bottom-Up Estimating
-Estimate how long each sub-task will take into an overall time to project completion.
–Most common form of project estimation.
–Schedules & budgets are constructed from the WBS.
–Starts with people who will be doing the work.
–Schedules & budgets are the aggregate of detailed activities & costs.
Top-Down Estimating
-Estimate of how long the whole project will take, than breaking into various task.
-Top and middle managers determine overall project schedule and/or cost.
–Lower level managers are expected to breakdown schedule/budget estimates into specific activities (WBS).
–What a project should cost and how long it should take as decreed by a member of top management who thinks those parameters are appropriate.
–May be a response to the business environment.

## Slide 31
Top-Down Estimating Advantages:
Top-down estimating helps teams make quick and informed decisions. It estimates provide context. Then they can work with other teams to develop more comprehensive plans.
Top-down estimates are created with the understanding that the estimates are adjustable. This approach allows for more flexibility with smaller-scale decisions.
Top-down estimating requires less time and effort than other estimating techniques. It’s a valuable approach when one doesn’t have access to all the project specifications or pricing data.
Top-Down Estimating Disadvantages:
Top-down estimates can vary wildly compared to the actual project costs. This happens because of a lack of detailed analysis.
Most top-down estimates rely on historical data and the project manager’s experience. As a result, the final assessment will include assumptions that may be inaccurate.

## Slide 32
Bottom-Up Estimating Advantages:
Bottom-up estimates can be very accurate. This is because team members are estimating the piece of work they are responsible for. As they typically have the most knowledge of their work, their estimates tend to be much more accurate.
The time of one work has been underestimated this could be offset by an overestimation of another work. Such errors might therefore not necessarily impact the budget at the project level.
Bottom-up estimating can be used in conjunction with other estimation techniques.
Bottom-Up Estimating Disadvantages:
The underlying assumption is that the project estimate consists of the sum of its pieces. This holds for large and complex projects, in particular.
Bottom up estimation method requires a significant investment of time. This is particularly not feasible for projects with shorter deadlines.
The cost estimation is based on the duration estimate. Both rely on the estimated resource requirements. An estimation error there would lead to inaccurate time and cost estimates as well.

## Slide 33: WBS Checklist
The checklist can be used to assure that the project has completed the activities related to an effective Work Breakdown Structure and what if the WBS define 100% of the scope of the project or not.
Checklist:
If it does define 100% of the work that will be produced by the project
If it does each element represent a deliverable
If there are a hierarchical structure used
If it does have a least two levels with at least one level of decomposition.
Is there a hierarchical structure used
If it does allow to estimate costs accurately

## Slide 34: Thank you